## Slide 1: CST2335 Graphical Interface programming
Agile Software Development

## Slide 2: Agile Software Development
Agile development is an approach where a program is developed through small incremental changes.
It operates on the small work “sprints”, which integrate planning, coding and testing as a whole. Once the sprint is finished, the program should be a working application.
At the start of a sprint, the team decides which features to accept as part of the sprint. They give estimates on how long it will take, and as a group, a timeline is given.

## Slide 3: Sprints
Sprints can be shown by a sprint board.
ZenHub is a plugin for Github that adds Agile development boards. You can add ZenHub to your Github repository and then a “Boards” tab appears.
Click “New Issue” to add features that you want your application to have, for example “Chat window”, “database storage”, “Weather forecast with AsyncTask”. On the right hand side is an estimate for the time it takes

## Slide 4: New Issues
A project manager will see new issues and “triage” them.
They either go into the backlog or Icebox. Backlog means they are put on hold until the next sprint and Icebox means they will be dealt with later, not the next sprint.
https://www.zenhub.com/blog/master-your-product-backlog/

## Slide 5: In-Progress
Developers should only start one task at a time by moving an issue into the In-Progress. By looking at the board, team members can see what is currently being worked, and by whom. Don’t do more than one thing at a time, unless that task is currently “blocked”, like needing information from management, or another company.
Typically you create a branch for this work task.
https://www.zenhub.com/blog/getting-started-with-zenhub/

## Slide 6: Daily team meetings
As part of the agile development process, teams will meet to discuss progress. If you don’t think you can finish the task within the predicted time, this is the time to ask for help.
This is also a good time to discuss designs because normally your work will overlap someone else’s.

## Slide 7: Review / QA
Once your feature is finished and works, you commit and push the code to GitHub.
You ask a co-worker to look at the code changes for any obvious bugs, and for testing. You normally use the comments section from the commit to discuss, and finally approve the changes. The task should then be “Done”, and your branch is merged and deleted.
At the end of the sprint, the issue should be moved to “Closed”.

## Slide 8: Viable product
After a sprint, you should again have a viable product that you can ship to customers for testing, or for sale.
Your team would normally pick features that are related for a sprint to implement an area of your application: Notification events, database saving and retrieval of notifications, etc.
This approach gives teams manageable tasks that should be achievable in one or two week intervals. Perhaps try this for your final project.